INTRODUCTORY ROBOTICS · UNIT 2: PROJECT MANAGEMENT Roles, Responsibilities & Team Norms Class 6 of 8 · Unit 2, Class 1 of 3 · 74 minutes

| NAME _______________________________ | TEAM _______________________________ | DATE _______________________________ | PERIOD _____________________________ |
| --- | --- | --- | --- |

LEARNING OBJECTIVES 1. Name the four engineering team roles and explain what each person is accountable for on a project. 2. Apply role thinking to real scenarios — deciding who owns a decision and why it matters. 3. Draft a team charter that defines norms, communication protocols, and conflict resolution. 4. Understand the Unit 2 Mini Challenge and generate your team’s first three collector-module concept sketches.

PART 1  ·  TEAM ROLES & RESPONSIBILITIES  (15 MIN)

Engineering Teams Are Not Just Groups

In Unit 1 you learned to design purposefully. Unit 2 adds project management: a system for organizing who does what and who decides what. Even a brilliant design fails when the team doesn’t know who is building which parts, who makes the final call, or who is tracking the schedule. Professional engineering teams assign roles — not just tasks. A role is an ongoing responsibility you own for the life of a project. A task is a one-time job. Roles create accountability: when something goes wrong, the team knows exactly who owns the fix. Four roles cover every project in this course. Roles rotate between projects so every student builds every skill.

| Role | Core responsibilities |
| --- | --- |
| 📋 Project Manager | Owns the schedule and Gantt chart Runs team check-ins and sets the agenda Tracks progress against milestones Makes the call on non-technical decisions (scheduling, task priority) Escalates blockers before they become crises |
| 🔧 Lead Engineer | Makes final technical and design decisions Reviews all sketches for feasibility before any building begins Runs the decision matrix and selects the concept (Class 7) Has final say on anything involving the design — no vote overrides this |
| 🔨 Builder / Fabricator | Responsible for build quality and fit Reports interface problems to the Lead Engineer immediately Maintains tools and keeps the workspace organized Notifies PM if build is running behind the timeline |
| 📝 Documenter / Analyst | Maintains the engineering notebook in real time Records test data, iteration decisions, and rationale Owns the risk register (introduced in Class 8) Logs all trial times and object scores during the Mini Challenge |

1.  In your own words, what is the difference between a role and a task in an engineering team? Why does the distinction matter?

2.  Think about a group project from any class that went poorly. Which role was missing or unclear? What went wrong as a result?

| 🟢 NOVICE List one responsibility for each of the four roles. Answer Q1 in 1–2 sentences. | 🔵 INTERMEDIATE Answer both questions in full sentences. For Q2, name a specific project and explain what the missing role caused. | 🟣 PROFICIENT Answer both questions. Add: what happens when two roles overlap or conflict (e.g., Lead Engineer and Builder disagree on assembly)? |
| --- | --- | --- |

PART 2  ·  ROLE IN ACTION — I DO / YOU DO  (18 MIN)

Who Owns This Decision?

Knowing the roles is not enough — you need to know how to use them under pressure. The pattern is simple: Technical decisions (which design, which parts) → Lead Engineer Schedule and priority decisions → Project Manager Build quality decisions → Builder / Fabricator Documentation decisions → Documenter / Analyst

I DO — Watch the teacher model role thinking through three scenarios

Scenario A — The collector module keeps falling off the robot during teleop testing. Lead Engineer: “This is a design issue — I look at the mount point and decide whether to change the bracket angle or add a second screw. I sketch the fix and confirm with the Builder before anything changes.” Project Manager: “How long does that fix take? I need to update the Gantt. If it’s more than 10 minutes, our second trial might not happen today.” Documenter: “Logging: module detached at T+38s, Trial 1. Cause suspected: single M3 bolt at torque limit. Lead Engineer redesigning mount. Will note retest time.” Scenario B — Team has 8 minutes left and two tasks are unfinished. Project Manager decides which task to finish and which to defer — scheduling, not a technical call. Scenario C — The notebook is three entries behind. Documenter flags this to the PM. PM adjusts the task list so the Documenter can catch up. Not the Lead Engineer’s call.

YOU DO — Assign the Right Role to Each Scenario

For each scenario below, write (1) which role owns this decision, and (2) what that person should do next.

| Scenario | Role that owns it | What that person does next |
| --- | --- | --- |
| The team is 5 minutes behind and two people are both attaching the same bracket. | Role: | They should... |
| A REV bracket doesn’t fit the channel — there’s a 2 mm gap causing wobble. | Role: | They should... |
| Trial 1 finished but no one wrote down the time or object count. | Role: | They should... |
| The team votes 3–1 to use Concept B, but the Lead Engineer selected Concept A in the decision matrix. | Role: | They should... |

3.  In Scenario 4, the vote and the matrix point to different concepts. Whose decision is it, and does the team have any recourse? Explain using the Lead Engineer role.

| 🟢 NOVICE Fill in the role column using the role table from Part 1. Write one sentence for the ‘what to do next’ column. | 🔵 INTERMEDIATE Complete the table and Q3 in full sentences. Reference specific Lead Engineer responsibilities from Part 1. | 🟣 PROFICIENT Complete the table and Q3. Add a one-sentence ‘role principle’ for each scenario: a general rule that would prevent this becoming a conflict next time. |
| --- | --- | --- |

PART 3  ·  TEAM CHARTER & NORMS  (16 MIN)

The Agreement You Make Before Things Go Wrong

A team charter is a written agreement about how your team operates — not just what you will build. It defines communication norms, decision-making, and what happens when someone doesn’t meet their commitments. A charter is not a punishment document. It is a protection document. When conflict arises during the build, the team has already agreed on how to resolve it — removing personal conflict from technical disagreements. The most important section: the decision-making protocol — who makes which calls, and what happens when people disagree.

I DO — Teacher models the decision-making protocol section

“Technical decisions — which design, which parts, which attachment method — belong to the Lead Engineer. They have final say. But they must explain their reasoning before deciding, not after. Schedule decisions belong to the Project Manager. They check with the Lead Engineer on feasibility before shuffling tasks. If PM and Lead Engineer disagree: each states their position once with a reason. 90-second limit. If no agreement: Lead Engineer decides technical questions, PM decides scheduling. No further debate.”

YOU DO — Draft Your Team Charter

| Charter section | Your team’s response |
| --- | --- |
| Team Name |  |
| Team Purpose One sentence: what are you building and why? | We are building a collector module for our REV MiniBot that will... |
| Communication Norm How and when does the team share updates? | We check in at the start of each class by... Between classes we... |
| Decision-Making Protocol Most critical section | Technical decisions belong to... Schedule decisions belong to... If we disagree... |
| Accountability Norm What happens if someone misses a deliverable? | If someone doesn’t complete their role responsibility, the team will... |
| Team Strength & Risk | Our biggest strength is... Our biggest risk is... To manage it we will... |

All four members sign here — confirming you have read and agree to this charter

| Project Manager | Lead Engineer | Builder / Fabricator | Documenter / Analyst |
| --- | --- | --- | --- |
| Signature: Date: | Signature: Date: | Signature: Date: | Signature: Date: |

4.  Which charter section was hardest to write? What does that difficulty tell you about where conflict is most likely during this project?

PART 4  ·  MINIBOT MINI CHALLENGE — FIRST CONCEPTS  (20 MIN)

Three Concepts Before You Touch a Single Part

THE UNIT 2 CHALLENGE Goal: Design a module that attaches to your Unit 1 REV MiniBot and allows a driver (teleop) to collect and return FTC game objects — 4-inch foam cubes and 4-inch rubber balls — to a scoring zone within a set time window. Constraints: REV hardware only. Attaches and detaches with bolts — no permanent changes to the Unit 1 MiniBot. Cannot extend more than 6 inches beyond the robot footprint. Robot must drive normally with module attached. Today: generate three concept sketches. In Class 7 you will use a decision matrix to formally evaluate them before committing to one.

I DO — Teacher models how to generate — and evaluate — a concept

Concept A — Passive scoop / funnel (teacher sketches live): A wedge-shaped channel bolted to the front. Cubes slide up the ramp as the robot drives forward. No moving parts. Advantage: simple, low part count, low failure risk. Trade-off: only works if the robot drives at the object precisely; cannot reach balls in corners. Four questions to ask about every concept before sketching details: 1. Does it work for cubes? For balls? 2. How many REV parts does it need — buildable in one class period? 3. What is the single most likely failure mode? 4. Does it violate any constraint? (size limit, attachment method, drive clearance)

YOU DO — Generate Three Collector Concepts

Sketch three genuinely different concepts. Each sketch must show a top view AND a front view, label key parts, and note which game objects it handles. Write one trade-off per concept. Do not skip Concept C — your best idea rarely comes first.

Concept A

| Top view sketch — label all key parts: Draw here | Front view sketch — label all key parts: Draw here |
| --- | --- |

| Concept name | Handles cubes? | Handles balls? | Key trade-off |
| --- | --- | --- | --- |
|  | Yes / No / Partially | Yes / No / Partially | This concept gives up or makes harder... |

Concept B

| Top view sketch — label all key parts: Draw here | Front view sketch — label all key parts: Draw here |
| --- | --- |

| Concept name | Handles cubes? | Handles balls? | Key trade-off |
| --- | --- | --- | --- |
|  | Yes / No / Partially | Yes / No / Partially | This concept gives up or makes harder... |

Concept C

| Top view sketch — label all key parts: Draw here | Front view sketch — label all key parts: Draw here |
| --- | --- |

| Concept name | Handles cubes? | Handles balls? | Key trade-off |
| --- | --- | --- | --- |
|  | Yes / No / Partially | Yes / No / Partially | This concept gives up or makes harder... |

5.  Circle your team’s current preferred concept (A / B / C). Write one sentence explaining why — note you may change your mind after the decision matrix in Class 7.

| 🟢 NOVICE Sketch each concept in top view only. Label at least 3 parts per sketch and note which game objects it handles. | 🔵 INTERMEDIATE Both views for all three. Write a specific trade-off (e.g., “adds a servo but only collects cubes”). | 🟣 PROFICIENT Both views, estimated REV part count, and the single most likely failure mode for each concept. |
| --- | --- | --- |

PART 5  ·  NOTEBOOK ENTRY & EXIT REFLECTION  (5 MIN)

Document and Reflect

ENGINEERING NOTEBOOK — Class 6 Entry Your Class 6 entry must include: - Your role assignment and a one-sentence accountability statement - Your team charter (or reference to this worksheet) - All three concept sketches with labels and trade-offs At the bottom of the entry: copy your team’s decision-making protocol verbatim — you will need it in Class 7 when you use the decision matrix. Date and sign.

1.  Finish this sentence: “Role clarity matters on an engineering team because __________.”

2.  Your Documenter is absent during Class 8 build day. Using your charter’s decision-making protocol, describe exactly what happens — who covers the notebook, and does the charter address this situation?

3.  Rate your confidence on each objective (circle: Not yet / Getting there / Got it)

| Objective | Not yet | Getting there | Got it |
| --- | --- | --- | --- |
| I can name all four team roles and their core responsibilities | ○ | ○ | ○ |
| I can identify which role owns a decision in a scenario | ○ | ○ | ○ |
| My team charter has a decision-making protocol all four members signed | ○ | ○ | ○ |
| I generated three collector concepts with two views and a trade-off for each | ○ | ○ | ○ |

Extension / Exploration Find a video of an FTC robot from a recent season (search “FTC World Championship robot reveal” on YouTube). Identify what collector mechanism they used, which game objects it handled, and what design choice you would borrow for your own module. In your notebook, add a one-paragraph analysis labeled “Competitive Research — Class 6.” Video / source URL: ___________________________________________