INTRODUCTORY ROBOTICS · UNIT 2: PROJECT MANAGEMENT Engineering Notebook — Class 8 Risk Management, Build & Iterate — MiniBot Mini Challenge · Lesson Entry Template

| STUDENT NAME | TEAM NAME | DATE | ENTRY # | PAGE # |
| --- | --- | --- | --- | --- |

HOW TO USE THIS TEMPLATE This is your Unit 2 close-out entry. Complete the risk register before touching any parts. Log Trial 1 and Trial 2 data immediately as it happens — not from memory at the end of class. This entry, combined with your Class 6 and Class 7 entries, forms your complete Unit 2 record. All four team members sign at the bottom.

Section V · Vocabulary — Look Up & Define Before You Begin

Before working through the rest of this entry, look up each term below in the Unit 2 Vocabulary reference. Write a definition in your own words — do not copy. Then come back and fill in an example from something you actually did or observed today.

| Term | My definition — in my own words | My example from today’s class |
| --- | --- | --- |
| Risk Unit 2 Vocabulary — Risk Management | Write your definition here... | Write an example here... |
| Risk register Unit 2 Vocabulary — Risk Management | Write your definition here... | Write an example here... |
| Likelihood Unit 2 Vocabulary — Risk Management | Write your definition here... | Write an example here... |
| Impact Unit 2 Vocabulary — Risk Management | Write your definition here... | Write an example here... |
| Priority score Unit 2 Vocabulary — Risk Management | Write your definition here... | Write an example here... |
| Mitigation strategy Unit 2 Vocabulary — Risk Management | Write your definition here... | Write an example here... |
| Hypothesis Unit 2 Vocabulary — Build & Iterate | Write your definition here... | Write an example here... |
| Iteration Unit 2 Vocabulary — Build & Iterate | Write your definition here... | Write an example here... |
| Status update Unit 2 Vocabulary — Team Communication | Write your definition here... | Write an example here... |

SECTION 1  ·  RISK MANAGEMENT

Seeing Problems Before They Happen

In your own words, explain why each part of the risk management process matters.

| Concept | In your own words — why does this matter? |
| --- | --- |
| Likelihood vs. Impact | These are different because... |
| Priority score (L × I) | This tells us... |
| Mitigation strategy | A real mitigation strategy must... |

1.  Why is “hope it doesn’t happen” not a valid mitigation strategy? Use the purposeful design vocabulary from Unit 1.

SECTION 2  ·  TEAM RISK REGISTER

Name Every Risk Before It Names You

Identify at least 8 risks across design, parts, build, driver, and time categories. Score, prioritize, and assign a mitigation owner before the build begins.

| Risk description | Phase | L (1–3) | I (1–3) | Priority | Mitigation strategy | Owner |
| --- | --- | --- | --- | --- | --- | --- |

2.  Name your two highest-priority risks and your monitoring plan for each.

| Highest priority (score: ___) | Second highest (score: ___) |
| --- | --- |
| Risk: ... Plan: ... | Risk: ... Plan: ... |

SECTION 3  ·  BUILD & ATTACH LOG

Executing the Plan

| Milestone | Target | Actual | Notes |
| --- | --- | --- | --- |
| Risk register done, parts verified, build start | 0–10 min |  |  |
| Mount bracket / frame assembled | 10–20 min |  |  |
| Collector mechanism attached | 20–35 min |  |  |
| ◆ Module attached, function check pass | 35–45 min |  |  |

3.  Did the build reveal any gap in your design spec? What was it, and what did you decide?

SECTION 4  ·  TRIAL 1 & FIRST ITERATION

Test, Then Change On Purpose

⏱ Trial 1 — Data Log

| Time allowed | Cubes | Balls | Total score | Module attached? |
| --- | --- | --- | --- | --- |

4.  Describe what happened during Trial 1 — what worked, what didn’t, and at what point.

REMEMBER: A good iteration has a hypothesis connecting Trial 1 data to a specific predicted mechanism — not a general guess.

🔄 Iteration 1

| What we changed: | Why (hypothesis): |
| --- | --- |
| We changed... | We expected this to help because... |

SECTION 5  ·  TRIAL 2 & COMPARISON

Confirm or Deny the Hypothesis

⏱ Trial 2 — Data Log

| Time allowed | Cubes | Balls | Total score | Module attached? |
| --- | --- | --- | --- | --- |

|  | Trial 1 | Trial 2 | Change (+/−) |
| --- | --- | --- | --- |
| Total score |  |  |  |

🔄 Iteration 1 — Result

Was the hypothesis confirmed, denied, or inconclusive? Explain using the data above.

5.  If your score went down or stayed flat, explain why this iteration can still be a success.

6.  If you had one more trial, what single change would you make and why?

SECTION 6  ·  UNIT 2 STATUS UPDATE & COMMUNICATION

Communicate, Then Update the Plan

📣 Unit 2 Status Update

Overall status: 🟢 Green / 🟡 Yellow / 🔴 Red (circle one) What we completed in Unit 2: In Class 6... In Class 7... In Class 8... Mini Challenge results: Trial 1: ___. Trial 2: ___. Iteration made: ... Gantt status: On track / ahead / behind by ___ min because... Top remaining risk: Risk (score ___): ...

Stand-up notes

| Member (role) | Completed since C7 | Working on now | Blocker |
| --- | --- | --- | --- |

Gantt revision — update to reflect reality

| Task / milestone affected | What changed and why | Updated target |
| --- | --- | --- |

SECTION 7  ·  UNIT 2 SYNTHESIS & EXIT REFLECTION

Closing Unit 2 — Ready for the Mini Challenge and Beyond

NOTEBOOK CHECKLIST — Unit 2 Complete - Signed team charter (Class 6) - Full WBS with owners, Gantt with revision box (Class 7 + 8) - Decision matrix with winner circled (Class 7) - Design specification (Class 7) - Risk register with 8+ risks (Class 8) - Trial 1 and Trial 2 data with iteration log (Class 8) - Unit 2 status update and stand-up notes (Class 8)

1.  Which of the four Unit 2 tools (charter, decision matrix, WBS/Gantt, risk register) will matter most for your team going forward? Use a specific scenario from today.

2.  Naming risks before they happen — did this make your team feel more or less confident going into the build? Explain honestly.

3.  Self-assessment — circle one per row:

| Objective | Not yet | Getting there | Got it |
| --- | --- | --- | --- |
| I can define risk, likelihood, impact, priority score, and mitigation strategy | ○ | ○ | ○ |
| Our risk register has 8+ risks with scores, mitigations, and owners | ○ | ○ | ○ |
| We ran two trials and made at least one hypothesis-driven iteration between them | ○ | ○ | ○ |
| Our status update is specific — references scores, times, and names | ○ | ○ | ○ |
| Our Gantt chart has a revision entry reflecting what actually happened today | ○ | ○ | ○ |

SECTION 8  ·  EXTENSION / EXPLORATION  (OPTIONAL)

Research how NASA used FMEA (Failure Mode and Effects Analysis) in the Apollo program or a Mars Rover mission. Find one real example where FMEA caught a catastrophic risk. What was the risk, how was it found, what mitigation was used? Then apply a simplified FMEA to your collector module: list 3 potential failure modes, their effects, and a design change to prevent each. FMEA research: ... Applied to our module: failure mode 1... failure mode 2... failure mode 3...

Entry Sign-Off

All team members sign and date at the end of every notebook entry, confirming the content is accurate, complete, and represents the team’s actual work. This entry also closes out Unit 2.

| Member 1 | Member 2 | Member 3 | Member 4 |
| --- | --- | --- | --- |
| Signature: Date: | Signature: Date: | Signature: Date: | Signature: Date: |