INTRODUCTORY ROBOTICS · UNIT 2: PROJECT MANAGEMENT Risk Management, Build & Iterate — MiniBot Mini Challenge Class 8 of 8 · Unit 2, Class 3 of 3 · 74 minutes

| NAME _______________________________ | TEAM _______________________________ | DATE _______________________________ | PERIOD _____________________________ |
| --- | --- | --- | --- |

LEARNING OBJECTIVES 1. Build a risk register that identifies, scores, and mitigates at least 8 risks before they happen. 2. Build and attach your collector module, then run a first teleop trial against your Class 7 design spec. 3. Complete at least one documented hypothesis-driven iteration, then run and compare Trial 2. 4. Write a Unit 2 status update, run a structured stand-up, and update your Gantt to reflect what actually happened.

From Class 7: Your team selected a concept, built a WBS, plotted a Gantt, and wrote a design specification. Today is build day. Keep your Class 7 Gantt and design spec on your desk — you will execute one and update the other.

🤖 Today is the MiniBot Mini Challenge build & test day By the end of class your team should have: a built and attached collector module, two timed teleop trials with logged data, at least one documented iteration between trials, and a completed Unit 2 status update.

PART 1  ·  WHAT IS RISK MANAGEMENT?  (10 MIN)

Seeing Problems Before They Happen

A risk is anything that might prevent your project from succeeding. A risk register lists every risk, scores likelihood (1–3) and impact (1–3), calculates a priority score (likelihood × impact), and assigns a mitigation strategy. A mitigation strategy is what you do before the risk happens. “Hope it doesn’t happen” is not a mitigation strategy. Risk management is purposeful design (Unit 1) applied to the project itself.

I DO — Teacher models identifying and scoring risks for the collector module

How I identify risks: “I ask: what could prevent us from finishing the build, attaching it correctly, or getting a clean trial? Design risk: spec missed a dimension. Parts risk: a bracket size isn’t in stock. Build risk: the mount isn’t secure. Test risk: the driver hasn’t practiced controls.” Scoring: “The module-detaching risk: Likelihood=2 (single-bolt mounts have failed before), Impact=3 (zero score for that trial). Priority = 6 — significant. Mitigation: add a second mounting bolt and hand-test before Trial 1.” The register is a living document: “If the module does detach in Trial 1, the Documenter updates the register: ‘Risk materialized Trial 1, T+22s. Mitigation: second bolt added. Result: held through Trial 2.’”

Risk priority matrix — use this to interpret your scores

|  | Impact 1 Minor inconvenience | Impact 2 Significant delay | Impact 3 Project-threatening |
| --- | --- | --- | --- |
| Likelihood 3 (Very likely) | 3 — Monitor | 6 — Significant | 9 — Critical |
| Likelihood 2 (Possible) | 2 — Monitor | 4 — Significant | 6 — Significant |
| Likelihood 1 (Unlikely) | 1 — Monitor | 2 — Monitor | 3 — Monitor |

1.  Why is “hope it doesn’t happen” not a valid mitigation strategy? Use the purposeful design vocabulary from Unit 1.

YOU DO — Build Your Team Risk Register — at least 8 risks

Think through every phase from your Class 7 Gantt. Include design, parts, build, driver, and time risks. Score each, prioritize, and assign a mitigation owner.

| Risk description | Phase | Likeli- hood | Impact | Priority (L×I) | Mitigation strategy | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Module detaches from robot mid-trial | Phase 3 | 2 | 3 | 6 | Builder adds a second mounting bolt, hand-tests before Trial 1 | Builder |

2.  Name your two highest-priority risks (by score) and your monitoring plan for each.

| Highest priority risk (score: ___) | Second highest (score: ___) |
| --- | --- |
| Risk: ... Monitoring plan: ... | Risk: ... Monitoring plan: ... |

| 🟢 NOVICE Identify 5 risks using the example as a guide. Write one mitigation strategy for each. | 🔵 INTERMEDIATE Identify 8 risks across 4+ categories. Every risk scoring 6+ must have a detailed mitigation. | 🟣 PROFICIENT Identify 8+ risks. For your top 2 by priority, write both a preventive mitigation AND a contingency plan. |
| --- | --- | --- |

PART 2  ·  BUILD & ATTACH THE COLLECTOR MODULE  (20 MIN)

Execute the Plan

Follow your Class 7 WBS in order. The Builder leads construction; the Lead Engineer checks fit at each step against the design spec. If you hit a question the spec didn’t answer, that is a spec gap — note it, make the best call, and record the decision regardless of outcome.

⏱ Class 8 Build Sequence — Time Targets 0–10 min: Risk register complete, parts verified. PM gives the green light. 10–40 min: Build phase per WBS order. 40–45 min: Attach module. Function check: 3 ft drive + 90° turn. 45–55 min: Trial 1. Documenter logs everything. 55–62 min: Debrief, identify top 1–2 changes, implement. 62–70 min: Trial 2 and comparison. 70–74 min: Status update, stand-up, Gantt revision, notebook close-out.

Build progress log — check off each milestone

| Milestone | Target time | Actual time | Status / notes |
| --- | --- | --- | --- |
| Risk register done, parts verified, build start | 0–10 min |  |  |
| Mount bracket / frame assembled | 10–20 min |  |  |
| Collector mechanism attached to frame | 20–35 min |  |  |
| ◆ Module attached, function check pass | 35–45 min |  |  |

3.  Did anything during the build reveal a gap in your design spec? What was it, and what did you decide?

PART 3  ·  TRIAL 1 & FIRST ITERATION  (17 MIN)

Test, Then Change On Purpose

An iteration is a deliberate change based on test data — not a random fix. You have a hypothesis, make the change, and test again to confirm or deny it. If you can’t explain why a change worked, you can’t repeat it.

⏱ Trial 1 — Data Log

| Time allowed | Cubes collected | Balls collected | Total score | Module stayed attached? |
| --- | --- | --- | --- | --- |

4.  Describe what happened during Trial 1 in specific terms — what worked, what didn’t, and at what point.

I DO — Teacher models writing a hypothesis-driven iteration

Bad iteration (no hypothesis): “The claw didn’t grab the ball well, so we just made the opening bigger.” This might work, but the team won’t know why. Good iteration (hypothesis-driven): “Trial 1 showed the claw closed before fully surrounding the ball — grabbed 1 of 3 attempts. Hypothesis: closing angle too narrow for the ball’s 4-inch diameter. Change: widen resting angle 15°. Predicted result: grip rate increases.” Why this matters: “After Trial 2, we either confirm or deny the hypothesis. Either way, we learned something we can write down and reuse.”

🔄 Iteration 1

| What we changed: | Why (hypothesis): |
| --- | --- |
| We changed... | We expected this to help because... |

| 🟢 NOVICE Make one change based on the most obvious Trial 1 problem. | 🔵 INTERMEDIATE Write a specific hypothesis connecting Trial 1 data to your change. | 🟣 PROFICIENT Consider two possible changes, predict bigger impact, justify your choice given remaining time. |
| --- | --- | --- |

PART 4  ·  TRIAL 2 & COMPARISON  (8 MIN)

Confirm or Deny the Hypothesis

⏱ Trial 2 — Data Log

| Time allowed | Cubes collected | Balls collected | Total score | Module stayed attached? |
| --- | --- | --- | --- | --- |

|  | Trial 1 | Trial 2 | Change (+/−) |
| --- | --- | --- | --- |
| Total score |  |  |  |

🔄 Iteration 1 — Result

Was the hypothesis confirmed, denied, or inconclusive? Explain using the data above.

5.  If your score went down or stayed flat, explain why this iteration can still be a success.

6.  If you had one more trial, what single change would you make and why?

PART 5  ·  STATUS UPDATE, STAND-UP & GANTT REVISION  (15 MIN)

Communicate, Then Update the Plan

Two tools prevent communication failures: the stand-up meeting (a 3-minute check-in) and the status update (written, traffic-light system: 🟢 on track, 🟡 at risk, 🔴 blocked). A Red status is not failure — it’s honest engineering.

I DO — Teacher models a bad vs. a good status update

Bad: “We finished the module. It mostly worked. We might try to improve it more.” Good: “Status: 🟡 Yellow. Module attached by 45 min. Trial 1: 3 cubes, 0 balls — claw angle too narrow. Mitigation: widened angle 15°. Trial 2: 3 cubes, 2 balls — confirmed. Remaining risk: single bolt mount, recommend a second before the official run. Owner: Builder.”

📣 Unit 2 Status Update — Project Management Phase Complete

Overall status: 🟢 Green / 🟡 Yellow / 🔴 Red (circle one) What we completed in Unit 2: In Class 6 we completed... In Class 7... In Class 8... Mini Challenge results — Trial 1 vs. Trial 2: Trial 1 score: ___. Trial 2 score: ___. Iteration made: ... Gantt status — on schedule from Class 7? We targeted ___ by ___. We were on track / ahead / behind by ___ min because... Top remaining risk and status: Our highest remaining risk (score ___) is...

Stand-up — run the Class 8 stand-up now (3 min total)

Each person: (1) completed since C7, (2) working on now, (3) any blocker. Documenter runs the clock. Blockers are noted, not debated — they go on the park list below.

| Member (role) | Completed since C7 | Working on now | Blocker (if any) |
| --- | --- | --- | --- |

Gantt revision — update your Class 7 Gantt to reflect reality

| Task / milestone affected | What changed and why | Updated target |
| --- | --- | --- |
| Example: build took 38 min vs. planned 30 | Bracket prep took longer; absorbed by buffer | No change to Trial 1 timing |

PART 6  ·  NOTEBOOK ENTRY, UNIT 2 CLOSE-OUT & REFLECTION  (4 MIN)

Closing Unit 2 — Ready for the Mini Challenge and Beyond

NOTEBOOK ENTRY REQUIREMENTS — UNIT 2 COMPLETE - Signed team charter (Class 6) - Full WBS with owners, Gantt with revision box (Class 7 + 8) - Decision matrix with winner circled (Class 7) - Design specification (Class 7) - Risk register with 8+ risks (Class 8) - Trial 1 and Trial 2 data with iteration log (Class 8) - Unit 2 status update and stand-up notes (Class 8) All four members sign the final entry.

1.  Which of the four Unit 2 tools (charter, decision matrix, WBS/Gantt, risk register) will matter most for your team going forward? Use a specific scenario from today.

2.  Naming risks before they happen — did this make your team feel more or less confident going into the build? Explain honestly.

3.  Self-assessment — circle one per row:

| Objective | Not yet | Getting there | Got it |
| --- | --- | --- | --- |
| I can define risk, likelihood, impact, priority score, and mitigation strategy | ○ | ○ | ○ |
| Our risk register has 8+ risks with scores, mitigations, and owners | ○ | ○ | ○ |
| We ran two trials and made at least one hypothesis-driven iteration between them | ○ | ○ | ○ |
| Our status update is specific — it references scores, times, and names | ○ | ○ | ○ |
| Our Gantt chart has a revision entry reflecting what actually happened today | ○ | ○ | ○ |

Extension / Exploration Research how NASA used FMEA (Failure Mode and Effects Analysis) in the Apollo program or a Mars Rover mission. Find one real example where FMEA caught a catastrophic risk. In your notebook: what was the risk, how was it found, what mitigation was used? Then apply a simplified FMEA to your collector module: list 3 potential failure modes, their effects, and a design change to prevent each.